Detailed Project Report (DPR) on Beel Management of Chatra Beel, Atghoria, Pabna

National Agricultural Technology Progarm Phase II Projet (NATP-2)

Department of Fisheries, Bangladesh

Table of Contents

1.	Introduction	4

2.	Baseline survey	5

2.1. Location and demography	6

2.2. Fisheries species diversity	6

2.3. Aquatic vegetation diversity	7

2.4. Gear used in Beel	7

2.5. Baseline fish production	7

2.6. Feasibility study of beel management activities	7

2.7. Socio-economic condition	7

2.8. Problems and recommendations	7

3.	Activities of Beel Management	8

3.1. Formation of Community Based Organization (CBO)	8

3.1.1. Implementation of fishing code	8

3.2.	Establishment of beel nursery	9

3.2.1. Selection of nursery pond/area	9

3.2.2. Fish spawn stocking	10

3.2.3. Budget for beel nursery implementation	10

3.2.4. Culture management and fry release	10

3.2.5. Record keeping	11

3.2.6. Yield of fingerling	12

3.2.7. Expected output of beel nursery (2018-19 and 2019-2020)	12

3.3.	Habitat improvement	14

3.4.	Fish sanctuaries	16

3.4.1. Site selection	16

3.4.2. Establishment of sanctuary	17

3.5.	Fingerlings stoking	19

4.	Yield of the beel	21

4.1. Other fishing	21

4.2.	Katta fishing	21

4.3.	Estimation of annual production/yield	22

5.	Economic analysis	22

6.	Milestone chart for the implementation of Chatra beel management plan	24

7.	Conclusion	24

8.	Reference	26

Annexure I:  Baseline Survey Form for Beel Management Activity	27

Annexure II: Pre-work survey, scheme design and estimation of habitat improvement works for Chatra beel	31

Annexure-III: Format Beel-1	35

Annexure-IV: Format Beel-2	36

Annexure-V: Format Beel-3	37

Annexure-VI: Format Beel-4	38

Annexure-VII: Format Beel-5	39

Annexure-VIII: Format Beel-6	40

# Introduction

Beels are static water bodies that accumulate surface runoff water through internal drainage channels; these depressions are mostly topographic lows produced by erosions and are seen all over Bangladesh. They mostly occur in between the rivers and canals. Beels are small saucer-like depressions of a marshy character. Many of the beels dry up in winter but during the rains expand into broad and shallow sheets of water, which may be described as freshwater lagoons. Beels are mainly fed by surface runoff water. A few larger ones are fed by floodwater during the wet season from the parent river channel. Normally, beels remain deeply flooded for most of the wet season and are generally richer in fishes. But, fish production has declined in inland open waters during last three decades due to various causes such as, over fishing, blockage of connecting canals between floodplains due to siltation, destruction of fish breeding and nursery grounds, global warming and climate change, revenue oriented leasing system of water bodies, unjustified harvesting of broods and young fish, implementation of flood control and drainage program, construction of unplanned roads and dams, indiscriminate use of insecticides and pesticides for crop production, etc (Uddin & Rahman, 2017). However, Bangladesh covers 114161 ha area of beel fisheries, which plays a very important role in the alleviation of rural poverty and supplying food to the poor fishing community (DoF, 2020). NATP-2 Objective is to better manage these beel fisheries and provide livelihood to the poor communities living around these rich ecosystems by improving sustainable fish production.

The NATP-2 project has 40 selected beels to take under management according to DPP. But, the project has started implementing activities in 23 beels. The rest 17 beels were not suitable for taking under management due to various reasons. So, another new 17 beels are in the process of inclusion in the revised DPP.

Chatra beel is one of the 23 beels managing under NATP-2. The project started its activity in this beel in 2018-19. Five types of activities were planned to be accomplished in the DPP, those are, formation of CBO and fishing code; habitat improvement; establishment of beel nursery; establishment of fish sanctuary ‍and indigenous fingerling stocking. All the activities implemented in the beel by the NATP-2 project follow the approved government instruction namely ``Development Project Activities Implementation Instruction, 2016’’. The beel management activity is performed by the Community-based Fisheries Management (CBFM) approach. No objection certificate (NOC) was taken from the proper authority for this beel.

Methodology

The steps followed to accomplish the beel management activities in Chatra beel are shown below:

The standard steps to be followed for a successful beel management are:

It would have been better to follow the standard steps for managing the selected beels under NATP-2 project. Due to some unavoidable circumstances such as delayed start of the Project; feasibility study and finalization of beel selection took a good chunk of time; getting NOC for initiation of beel management activities and lastly the outbreak of COVID-19 pandemic, the standard steps could not be followed with a view to keep the beel management activities going on. According to DPP provision, beel nursery has to be established 5 times in each beel throughout project period. For the initiation of habitat improvement, NOC was required, which required lot of time as it involved other organizations. To implement the beel nursery activity as per DPP provision, it was done before habitat improvement following the government guideline in leased pond nearby the beel.

# Baseline survey

Before starting all activities, a baseline survey was conducted in government guideline’s prescribed form on Dec 2018 to know the present scenario about beel resources and to take proper management strategy. Baseline survey included physical, hydrological and biological information of the beel. The detailed baseline information is shown in Annexure I.

## 2.1. Location and demography

Chatra beel is a natural reservoir in Haturia Bankuri Mouza of Laxmipur Union in Atgharia Upazila of Pabna District, 30 km south-east of Pabna Sadar by road. The total area of ​​Beel Chatra is about 85 hectares, which dries up to 48 hectares during the dry season (Source: Upazilla Land Office, Atghoria, Pabna). During the rainy season, the average depth of the beel is about 6 meters, but in the dry season, it drops to 1 meter. It is also surrounded by several other beels including Takirari Beel, Wheat Beel, Gab Beel, Garulia Beel which are inter connected during monsoon and turn into huge natural water bodies. Water current is found on the beel during rainy season. The beel was not properly managed before intervention of NATP-2. Now, it is managed by the CBO formed under NATP-2 project.

Fig.1. Map showing Chatra Beel.

## 2.2. Fisheries species diversity

The beel is enriched with fish diversity. The major species are Indian Major Carps (IMC), such as Catla, Rui, Mrigal, Silver carp, Mirror carp and Small Indigenous Species (SIS), such as Punti, Tengra, Baim, Mola, Taki etc. The endangered species listed in this beel are Meni, Magur, Pabda, Kalibaus. The beel is also available with Cuchia, Fresh water small crab, small shrimp etc.

## 2.3. Aquatic vegetation diversity

Dominating aquatic weeds in the beel are Helencha, Malancha, Kalmilata, Topapana, Kachuripana, Khudipana etc.

## 2.4. Gear used in Beel

Siene net, cast net, Ber jal, Khara jal, fish trap and Jhaki jal are the major gears used to catching fish in this beel. Khata fishing is also used for catching fishing.

## 2.5. Baseline fish production

The baseline fish production was 46985 kg in 2017-18, in which 48% came from major carp and 42% from small indigenous species.

## 2.6. Feasibility study of beel management activities

The beel has a suitable area for the establishment of a fish sanctuary and require habitat improvement to make a beel nursery pond. There is suitable pond nearby beel, where beel nursery can be established, if habitat improvement is not possible in the mean time. Fingerling stocking is possible during rainy season and there are some deeper depression in beel where the stocked fish can take shelter during dry season.

## 2.7. Socio-economic condition

CBO was formed with the marginal fishermen, lanadless villagers, fisheries traders, and other users of the beel. The average annual income of the beneficiaries was 1,04,000 BDT (2017-18).

## 2.8. Problems and recommendations

The problems and recommendations were identified through a Focus Group Discussion (FGD).

The problems include (i) Illegal Suti jal (harmful net with small mesh size) used in the rainy season (ii) Interfere of influential people (iii) Lack of awareness.

The recommendations were (i) Formation of a common beneficiary group (ii) Establishment of a sanctuary (iii) Establishment of a beel nursery (iv)Stocking of small indigenous fish species and (v) Proper management.

# Activities of Beel Management

## 3.1. Formation of Community Based Organization (CBO)

The first step of beel management activities is to form a CBO in order to implement all the activities properly and continue the activities sustainably after end of the project. The CBO is formed by the concern Upazilla Fisheries Office with the help of local government representatives discussing with the nearby fisherman, landless villagers, fisheries businessmen, and other users of the beel. The Chatra beel Community Based Organization (CBO) was formed consisting 300 members. The CBO ensured at least 35% female members. An executive committee consisting of 11 members has also been formed to manage the group properly. The Executive committee of this beel is shown in Table-1.

Table-1. Executive committee of Chatra beel

| SL No. | Name | Post | National ID | Mobile no. |
| --- | --- | --- | --- | --- |
|  | Md. Moyej Khan | President | 7788480106 | 01770374706 |
|  | Mst. Rita Khatun | Vice-President | 1938696745 | 01738837256 |
|  | Md. Osman Gani | General Secretary | 1024456582 | 01737552383 |
|  | Md. Fazlul Hauque | Assistant General Secretary | 7610563000005 | 01317486747 |
|  | Ratan Chandra Sarker | Treasurer | 1488601871 | 01747040184 |
|  | Mst. Hira Khatun | Member-1 | 7610563784416 | 01733968083 |
|  | Mst. Hena Khatun | Member-2 | 9138488698 | 01730924345 |
|  | Sri Moti Mukti Rani | Member-3 | 6906476871 | 01719218506 |
|  | Md. Mokles Khan | Member-4 | 5556525987 | 01720620081 |
|  | Md. Abdul Matin Prang | Member-5 | 8238733276 | 01643651521 |
|  | Md. A. Kuddus Sarder | Member-6 | 3288677952 | 01735634044 |

### 3.1.1. Implementation of fishing code

Fishing code comprised of a set of fishing rules that is prepared by the beneficiary group with the assistance of Upazilla Fisheries Office and also followed by the CBO to manage the water body in a sustainable manner. The fishing code imposes a fishing ban period for at least 4 months. The Chatra beel CBO imposed a total fishing ban period for 5 months (July to November). A small amount of budget (87,000 Tk) was allocated from the project to support the CBO formation, and for management and implementation of fishing code. This support also included to establish 4 signboards (Size:10(15 ft) containing fishing code, for awareness building meetings, publicity (poster, leaflet, miking) etc.

Fig. 2. Signboard showing fishing code in Chatra Beel

## Establishment of beel nursery

Beel nursery has become a proven tool for increasing fish production in natural water bodies. DoF has continued this program as regular activity under revenue and development budget in various open water bodies (DoF, 2019). Beel nursery is usually established in relatively lower depressions of the beel or in nearby pond of the beel, where spawn can be reared for at least 2-3 months. After rearing the larger-size fish fry/fingerlings can be released throughout the main beel by overflow of rain water or can be released in the beel to enhance the abundance of fish stock in the beel. Different study results showed that beel nursery is economically profitable than fish fry releasing program (Islam et. al., 2012; Uddin and Rahman, 2017). These studies also suggested that the community based beel nursery management in the water areas was an excellent tool to stimulate income generation, employment opportunity and to supply nutrition.

### 3.2.1. Selection of nursery pond/area

Before stocking fish spawn in the beel, a suitable nursery pond/ground needed to be selected in the beel area. Beel nursery requires a moderate size pond ranging from 0.25 to 0.5 ha, which maintains at least 2.5-3 feet water depth for 4-5 months during dry season.  The nursery pond should have good communication facility with a view to manage the nursery pond successfully and to ensure safe spawn/fry transportation. Since there was not any suitable beel nursery pond within the Chatra beel, the CBO took a pond of 0.30 ha lease beside the beel area.

### 3.2.2. Fish spawn stocking

The optimum period to start beel nursery is from end of February to March-April, when spawn of Indian major carp fishes become available in the hatcheries.  After preparation of the beel nursery pond, it was stocked with 4-days old spawn of Rui, Catla and Mrigal during March-April A detail of beel nursery management is shown in Table-2. A total 2.5 kg of spawn/larvae was stocked in the pond. Species composition was maintained at 50%, 20% and 30% for Rui, Catla and Mrigal, respectively, according to the recommendation of Government Instruction.

### 3.2.3. Budget for beel nursery implementation

NATP-2 project allocates 60,000 BDT for each beel nursery each year, which is subdivided into 10000, 15000, 25000 and 10000 BDT for pond preparation, fish spawn/larvae, nursery feed and chemicals/fertilizers, respectively. The CBO also add 50000 BDT as operational cost and 25,000 BDT as lease value of the pond.

### 3.2.4. Culture management and fry release

The fish are fed with commercial carp nursery feed. Fish survival, growth and health are monitored at every 15 days interval and the amount of feed is adjusted. After nursing period, usually on June or July when water is available in the main beel, the fingerlings from the nursery pond were released in the beel. As per GoB guideline, fingerling release from beel nursery is done in presence of Upazilla committee.

Upazilla committee is formed as follows:

| Sl | Committee Member | Designation in committee |
| --- | --- | --- |
| 1. | Honorable Member of Parliament (MP) | Chief Adviser |
| 2 | Upazilla Parishad Chairman | Adviser |
| 3 | Upazilla Nirbahi officer | Chairman |
| 4 | Upazilla Agricultural Officer | Member |
| 5 | Upazilla Livestock Officer | Member |
| 6 | Upazilla Social welfare Officer | Member |
| 7 | Upazilla Cooperative Officer | Member |
| 8 | Upazilla women affair officer | Member |
| 9 | Govt/private high school head teacher | Member |
| 10 | Local NGO representative | Member |
| 11 | Representative from Fisherman Cooperatives Society | Member |
| 12 | CBO chairman/secretary | Member |
| 13 | Upazilla Fisheries officer | Member Secretary |

All the beel nursery related activities are implemented by the CBO and are closely monitored and supervised by the Upazilla committee and Upazilla fisheries office.

Fig. 3. Fish health and growth monitoring in beel nursery pond

### 3.2.5. Record keeping

Respective CBO and Upazilla fisheries office is keeping records of every step of the activities, from pond preparation to stocking, feed and fertilizer management, sampling records, fry release record, etc. A signboard (4ft(3ft) is displayed beside the nursery pond (Fig. 3). Upazilla fisheries office was requested to take and preserve photographs and videos at every step of beel nursery activity.

### 3.2.6. Yield of fingerling

In Chatra beel, a total 3700 kg and 4145 kg fingerlings were produced in the beel nursery and released in the beel in 2018-19 and 2019-20, respectively (Table-2).

### 3.2.7. Expected output of beel nursery (2018-19 and 2019-2020)

Fingerlings produced in the beel nursery are stocked in the main beel, which contributes to an increase in beel production in the next year. About 23125 kg and 25000 kg of fish are expected to be contributed to the final production in 2019-20 and 2020-21, respectively as an impact of beel nursery (Table-2). The expected value in terms of money that will be generated from those fish is 37, 50,000 BDT. Apart from increasing production, the socio-economic condition of the beneficiaries of the CBO and beel surrounding also is expected to be uplifted.

Table-2. Year-wise production from Beel nursery in Chatra Beel

| Year | Budget/Expense (BDT) from NATP-2 | Expense by CBO | Pond area (ha) | Species of spawn stocked | Amount of spawn stocked (kg) | Duration of beel nursery (days) | No. of fingerlings released | Total No. of fingerlings released | Weight of fingerlings released (Kg) | Total Weight of fingerlings released (Kg) | Approx. value of the fingerlings (BDT)* | Expected output (contribute to production) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  |  |  |  | (kg) | (Tk)** |
| 2018-19 | 60,000 | 75000*** | 0.30 | Rui | 1.0 | 75 | 91500 | 185000 | 2013 | 3700 | 555000 | 23125 | 3468750 |
|  |  |  |  | Catla | 0.75 |  | 39000 |  | 706 |  |  |  |  |
|  |  |  |  | Mrigal | 0.75 |  | 54500 |  | 981 |  |  |  |  |
| 2019-20 | 60,000 | 75000*** | 0.30 | Rui | 1.0 | 85 | 101,000 | 200,000 | 2220 | 4145 | 621750 | 25000 | 3750000 |
|  |  |  |  | Catla | 0.75 |  | 42000 |  | 842 |  |  |  |  |
|  |  |  |  | Mrigal | 0.75 |  | 57000 |  | 1083 |  |  |  |  |
| Grand Total | 6 |  |  | 385000 |  | 7845 | 1176750 | 45125 | 7218750 |
| *Calculated as 150 BDT/ kg fish fingerling. ** Calculated as 150 BDT/ kg of produced fish. *** 50000 BDT as operation cost and 25000 BDT as lease value. |  |

## Habitat improvement

Sustainable production from inland fisheries depends on well functioning of the ecosystem and adequate habitat (Roni, et.al. 2005). Improvement or restoration of inland habitat plays a pivotal role in species stock and production increase. Habitat improvement can be done with a view to improve the quality of habitat to increase species abundance and stock size. These can be done either by restoring water flow system (excavation, sediment removal, construction or restoration of embankment, etc.) or installation of new structure for ensuring grazing and breeding ground (excavation of depressions to establish sanctuary, establishment of beel nursery pond, etc.)

Preparatory works before habitat improvement:

In Chatra beel, a beel nursery pond was required to construct under habitat improvement works. For this work, suitable site was selected based on demography, communication and feasibility to implement beel nursery effectively. Before initiation of procurement process, Pre-work survey was done on beel, project scheme, layout design and budget estimate prepared accordingly, following GoB guideline (Annexure II). No objection certificate (NOC) was received from local land authority.

Habitat improvement work was procured centrally from PIU, DoF following government procurement rules, 2008.  In Chatra beel, Open tender Method (OTM) was followed. OTM completed in 2019-2020 and Notification of Award (NOA) was issued on 09.03.2020.  The deadline for the completion of the work was 23.6.2020. But, due to Covid-19 situation, the contractor could not start the work and requested for time extension for 6 more months to HOPE (Heat of Procuring Entity; DG, DoF), which eventually had been approved by HOPE. The work is expected to be completed in 2020-21. The tender value for this beel is BDT 3,50,000. About 2070 cubic meters of soil will be excavated according to the ‘Bill of Quantities’ of the contract document to develop the pond (Table-3). Dyke will be prepared as per layout design. This work is being executed under the close supervision by the Upazilla officer and a district level Engineer of DoF as a technical person. PIU, DoF and District Fisheries Office (DFO) also closely monitor and supervise this work.

Table-3. Bill of quantities of the contract document for the habitat improvement works in Chatra Beel

| Group | Description of Item | Measurement Unit | Quantity | Unit Price In figures (BDT) | Total Price In figures (BDT) | Total Price In Words (BDT) |
| --- | --- | --- | --- | --- | --- | --- |
| Civil | Cleaning and grubbing by removal and disposal of everything above ground level including overhanging branches, removing of all foundation stumps, embedded logs, tree root and other material either to a depth of .3m below proposed surface elevation or to the level as shown on drawing disposing of all materials resulting from clearing and gubbing at a safe distance etc. all complete as per direction of the Engineering in charge. | sqm | 1226.76 | 8.001 | 9815.30 | Nine thousand Eight Hundred and Fifteen point Three Zero |
| Civil | Bailing out water by using diesel engine with pump or electric operated pump motor set including higher charge of Engine/Motor with pump, fuel electricity, operator, spares and maintenance etc. all complete and accepted by the Engineer-in-charge. | cum | 500.00 | 25.001 | 12500.50 | Twelve Thousand Five Hundred point Five |
| Civil | Earthwork in excavation/Re-excavation of ponds/Dighi/ Canal/ Dead river/Borrow pit of any dimension in all kinds of soil including cutting up to required depth including all leads and lifts. etc. complete including breaking clods, ramming and levelling, dressing in 225mm layer with maintaining the side slope and level of pond as per design and accepted by the Engineer-in-charge. | cum | 2070.00 | 142.038 | 294018.66 | Two lakh Ninety-Four Thousand and Eighteen point Six Six |
| Civil | Creating turf on the side slope and top of the embankment with good quality turf not less than 225mm square chunk, watering till the grass grown including all leads and lifts etc. complete and accepted by the Engineer-in-charge. | sqm | 1980.25 | 17.001 | 33666.23 | Thirty-Three Thousand Six hundred and Sixty-Six point Two three |
|  |  |  |  |  | 350000.697 | Three Lakh Fifty thousand point Six Nine Seven |

## Fish sanctuaries

Aquatic bio-diversity especially species diversity of fish and other aquatic organism in open water have been declining sharply over the years due to natural and man-made causes. It is very essential to undertake necessary attempts on conserving and enhancing aquatic biodiversity. Hence, establishment of sanctuary has become obligatory to protect and conserve fish species from extinction and increase fish diversity in the open water like beel.  So, the importance of fish sanctuary is infinite. Because of its importance, DoF has established 432 fish sanctuaries in different selected water bodies during the last five years. As a result, a substantial increase in production of fish was found in those water bodies. At the same time there was abundance of endangered species like Chitol, Foli, Kalibaus, Air, Tengra, Meni, Rani, Sarputi, Pabda, Kajoli, Gojar, Tara baim etc. (DoF, 2019, DoF, 2020).

The general importance of fish sanctuary is outlined below-

- Increase fish production;

- Provide breeding and feeding ground;

- Enhance and preserve aquatic biodiversity;

- It helps protecting breeding and nursery ground and producing brood fish and other fish and enhances fish diversity.

- Restoration as well as conservation of habitat may be possible by establishing aquatic sanctuary

- Increasing the abundance of threatened fish species

- Protect the fish from genetic pollution

- Full fill the demand of fish seed in a beel

- Improve the livelihood conditions of nearby fishers

- Protect many other aquatic fauna and flora etc.

### 3.4.1. Site selection

A suitable area of the beel is chosen for establishment of a fish sanctuary, where fishing is prohibited or restricted round the year. The following factors are considered for site selection-

- It should be the deepest part of the beel

- Relatively low water current is found in that place

- The place should have less probability of siltation

- The navigation route should not be hampered

- The place should be safe from human interference.

### 3.4.2. Establishment of sanctuary

A fish sanctuary is established in Chatra beel in 2019-20 covering an area of 1(one) hector. After selecting a site for a fish sanctuary, 12 RCC pillars of 15 feet long and bamboo poles are pilled in the periphery of the area. Each RCC pillar is provided with 1'-6"x0'-6" signboard on top of the pillar showing the word "Fish Sanctuary & Catching fish is prohibited". Then, sufficient bamboos and branches of trees are provided into the selected area. The peripheral bamboo pillars are marked with distinguishable triangle red flags. A signboard of 3'-0''x5'-0'' size with an MS angle frame is to be installed in a suitable place. A  Detail description and cost estimation of the fish sanctuary in Chatra Beel is shown in Table-4. The fish sanctuary should be established in such a way that it can be durable for at least 5 years. The maintenance cost of the fish sanctuary will be bored by the CBO.

Fig. 4. Fish sanctuary in Chatra Beel

Table- 4. Estimated Cost for Establishment of a Fish Sanctuary (Area=1.0 hector)

| Sl. No. | Description of Items | Quantity | Unit | Rate in Taka | Amount in Taka |
| --- | --- | --- | --- | --- | --- |
| 1 | Making, supplying and placing RCC pillar of 0'-5"x0'-5"x15'-0" long with M.S. Shoe as required size. Providing 1'-6"x0'-6" sign board enclaving the word "Fish Sanctuary" on top of the pillar. Driving the same 4.0-5.0 ft vertically in the ground at the Boundary of the sanctuary etc. all complete as per drawing, design and direction of the PE. (The cost includes reinforcement and its fabrication). | 12.00 | Each | 5000.00 | 60000 |
| 2 | Supplying & Placing of straight and strong borrak bamboo posts between RCC pillar (Boundary of the Sanctuary) of Av. 5.00m long of having minimum 75mm dia at 1.50m from the bottom and driving the same 1.22-1.52m vertically in the ground. Top level of all bamboo will be of same level etc. all complete as per direction of the PE. | 1190.00 | Rm. | 75.00 | 89250 |
| 3 | Supplying & Placing of straight and strong borrak bamboo post with all its branches of having length 6.00m or above, minimum 75mm dia at 1.50m from the bottom and driving the same 1.22-1.52m vertically in the ground, top level of all branches will be of same level etc. all complete asper direction of the E/C. | 160.00 | Each | 350.00 | 56000 |
| 4 | Supplying & Placing branch of tree including its all subsidiary branches inside the sanctuary. Dia of main branch will be minimum 75mm at 0.30m down from the cutting point & covering 10.00 sqm area in/c the cost of carrying etc. all complete as per direction of the E/C. (Name of the tree permitted for this work: Tetul/ Boroi/ Mango/ Jam etc. approved by the authority). | 112.00 | Each | 600.00 | 67200 |
| 5 | Supplying and fitting-fixing horizontal bracing with half split borrak bamboo runner tighting along the RCC/Bamboo boundary pillar/post of sanctuary, including supply of G.I. wire, nails, etc. all complete as per direction of the PE. | 400.00 | Rm. | 40.00 | 16000 |
| 6 | Supplying, fitting and fixing 3'-0''x5'-0'' size sign board (near sanctuary) made of 24BWG MS sheet with 1.50"x1.50"x3/16" M.S. angle frame painting & writing the sign board or providing digital colouring bill banner with writing such as to be directed. Including the construction of RCC pillars as per drawing and design. Fixing the sign board with M.S. flat bar clamp to the pillar, necessary earth work etc. all complete as per drawing & direction of the PE. | 1.00 | Each | 9050.00 | 9050 |
| 7 | Supplying and making 300mmx450mm Triangular Flag (Red) made of Cotton cloth in connection cutting, sewing and binding with bamboo post by cotton lace etc. all complete as per direction of the PE. | 100.00 | Each | 25.00 | 2500 |
|  |  |  | Total Taka= | 300,000 |
|  | In words: Taka (Three lakh) only. |

## Fingerlings stoking

Natural recruitment of carp spawn and fingerlings declining due to human interferences and environmental degradation which hampered the productivity of open water capture fisheries resources. To improve the productivity of open water, DoF has initiated regular program from revenue and development budget to release fingerlings of major carp in open water bodies. Stocking of fish fingerlings into beels and floodplains is a temporary measure to address the quick declination of fish production in open water (DoF, 2019).

In addition to beel nursery, fish fingerling of different species of Indian major carp was stocked in the beel to increase beel productivity. Table-5 shows the allocation and the amount of fingerling stocked in the beel. The money is allocated to Upazilla Office and the Upazilla officer procures the fingerlings following Bangladesh Public Procurement Act, 2006 and Public Procurement Rules, 2008. There is an Upazilla committee for fingerling stocking in open water areas at Upazilla level comprising of 13 members, which includes local government representatives, government officers, farmers and beneficiaries. Responsibilities of that committee are to select fish species for fingerling stocking, procurement of fingerlings, receive and release the purchased fingerlings in selected area with transparency.

Fig. 5. Fingerling stocking in Chatra Beel.

In the DPP, 120,00000 taka was allocated for releasing 48000 kg of indigenous fish fingerlings for all 40 beels. Therefore, 250 taka was allocated for a kilogram of fish fingerling, which was not sufficient to procure small indigenous fish species (SIS). So, in 2019-20, indigenous major carp species were stocked with an allocation of 128500 Tk in the beel (Table 5). If the proposed revised DPP permits, there will be sufficient funds for releasing SIS in the beel which will eventually support enhancing fish biodiversity, rejuvenating endangered species like magur, pabda, kalbaus and will increase beel production.  A total of 786 kgs of fingerlings of Rui, Catla and Mrigal was stocked in Chatra beel in 2019-20, which is expected to contribute 7605 kg additional production to the total beel production. The species composition was maintained as 30%, 40% and 30% for Rui, Catla and Mrigal, respectively following the Government guidelines.

Table-5. Summary of fingerling stocking of indigenous fish in Chatra Beel

| Year | Allocation (BDT) | Species stocked | Number of fingerlings stocked | Individual size of fingerling (g) | Expected output (contribution to the production ) |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | In quantity (kg) | In monetary value (tk)* |
| 2019-20 | 1,82,500 | Rui | 7605 | 255 | 2282 | 342300 |
|  |  | Catla | 10140 | 305 | 3042 | 456300 |
|  |  | Mrigal | 7605 | 226 | 2281 | 342150 |
| Total | 25,350 | 786 | 7605 | 11,40,750 |

*Calculated the price as 150 BDT/ kg of fish.

# Yield of the beel

To estimate the annual yield of the beel, `Catch assessment survey methodology of Department of Fisheries (DoF)’ is applied. According to the methodology, a concern officer needs to visit the beel once a month during fishing period of the beel. Physical condition and general information of the beel has to be collected following format Beel-1. During visit, the responsible officer for data collection has to interview with fish farmers/fishermen/beneficiary to accumulate information of beel. Beel area, fishing method, no of fishing unit, fishers, no. of gears and type, no. of boat, no of katta etc. is incorporated to this form.

Beel fishing is being usually done by two ways, as Katta fishing and other fishing, where fish is caught by gears and other units. Detail procedure of catch data collection is as follows.

## 4.1. Other fishing

- During the visit the sample fishing beel, the respective officer has to collect data on fish catch by species-wise once in a month during fishing period of beel.

- He has to collect data on the visiting day and also previous day (Format Beel-2).

- Sample unit of fishing has to be selected for each type of gear.

- Estimate average production of two days.

- Gear-wise total production has to be estimated (Average production ( Raising Factor).

- Total catch of sample day’ has to be estimated (Format Beel-3) for all gears.

- Total catch for the whole season on the basis of total no. of fishing days and sample data has to be estimated (Format Beel-4)

## Katta fishing

- At the stage of declining water of beel, katta fishing is usually started.

- Firstly, total katta has to be listed.

- Sample size of katta has to be determined for collecting information.

- Total catch has to be estimated by using Raising Factor (Format Beel-5).

## Estimation of annual production/yield

Annual total fish production can be estimated from (Format Beel-6) other fishing and katta fishing.

Year-wise production/yield in Chatra Beel is shown in Table-6. Fishing period of this beel is usually from November to February. So, the production of 2020-21 in this beel has not been compiled yet, only partial catch is shown. General information and the other formats of catch data collection for this beel are shown as Annexure (Format Beel-1 to 6)

Table-6. Year-wise yield in Chatra Beel

| Year | Total Production (kg) | Average Area (ha) | Unit Production (Kg/ha) | Increased production from baseline (kg) | Value of the additional production (BDT)* | Value of the total production (BDT)* | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 2017-18 (Baseline) | 46985 | 66.50 | 706.54 | - | - | 70,47,750 |  |
| 2018-19 | 47610 | 66.50 | 715.93 | 625 | 93750 | 71,41,500 |  |
| 2019-20 | 72630 | 66.50 | 1092.18 | 25645 | 38,46,750 | 1,08,94,500 | Production impacted by beel nursery and fishing code implementation |
| 2020-21 (Expected) | 88987 | 66.50 | 1338 | 42002 | 63,00300 | 1,3348050 | Production is supposed to be impacted by beel nursery, fish sanctuary, fingerling stocking and fishing code implementation |
| 2021-22 (Projected) | 91336 | 66.50 | 1373 | 44351 | 66,52650 | 1,3700400 | Production is expected to be increased due to all project interventions |
| 2022-23 (Projected) | 93685 | 66.50 | 1408 | 46700 | 70,05000 | 1,4052750 | Production is expected to be increased due to all project interventions |
| Total | 159323 | 2,0051700 | 4,1101200 |  |
| *Calculated as 150 BDT/ kg fish fingerling. |  |

# Economic analysis

Economic analysis for the year of 2018-19 and 2019-20 of Chatra beel has been shown in Table-7. The total NATP-2 investment for this beel was 6,89,500 BDT and the CBO’s investment was 5,90000 BDT in 2018-19 and 2019-20. So, the total investment was 12,79,500 BDT. On the other hand, the total return was 18036000 BDT in these two years. Therefore, the net return was 16756500 BDT. Total number of beneficiary of this beel is 300. So, individual average benefit from these two years was 55,855 BDT.

Table-7. Economic analysis of Chatra beel (2018-19 and 2019-20) (Unit: BDT)

| Activities | Govt. Investment | CBO investment | Total investment | Total Return in 2 yrs | Net Return in 2 yrs | Individual benefit from 2 years |
| --- | --- | --- | --- | --- | --- | --- |
| CBFM support | 87000 | 0 | 87000 | 18036000 | 16756500 | 55,855 |
| Habitat improvement | 0 | 0 | 350000 |  |  |  |
| Beel nursery | 120000 | 150000 | 220000 |  |  |  |
| Fish sanctuary | 300000 | 0 | 300000 |  |  |  |
| Fingerling stocking | 182500 | 0 | 182500 |  |  |  |
| Govt. lease value | - | 440000 | 440000 |  |  |  |
| Total | 6,89500 | 5,90000 | 12,79500 |  |  |  |

The projected economic analysis for the whole project period of Chatra beel has been shown in Table-8. The total NATP-2 investment for this beel was 13,50,000 BDT and the CBO’s investment was 15,75,000 BDT. So, the total investment was 29, 25000 BDT. On the other hand, the total return was 4, 11, 01,200 BDT. Therefore, the net return was 38176200 BDT. Total number of beneficiary of this beel is 300. So, individual average projected benefit/year was 25,450 BDT.

Table-8. Projected economic benefits of Chatra beel beneficiaries for the project period (2018-19 and 2022-23) (Unit: BDT)

| Activities | Govt. Investment | CBO investment | Total investment | Total Return* | Net Return | Individual Benefit/Year |
| --- | --- | --- | --- | --- | --- | --- |
| CBFM support | 100000 | 0 | 100000 | 4,1101200 | 38176200 | 25450 |
| Habitat improvement | 350000 | 0 | 350000 |  |  |  |
| Beel nursery | 300000 | 375000 | 675000 |  |  |  |
| Fish sanctuary | 300000 | 0 | 300000 |  |  |  |
| Fingerling stocking | 300000 | 100000 | 300000 |  |  |  |
| Govt. lease value | - | 1100000 | 1100000 |  |  |  |
| Total | 13,50000 | 15,75000 | 29,25000 |  |  |  |
| *Figure came from Table-6 |

# Milestone chart for the implementation of Chatra beel management plan

A milestone chart for the implementation of Chatra beel management plan is shown in Table-9. All the activities, which have already been done and the future planning have been shown in this chart. CBO of this beel was formed at the fourth quarter of 2018-19. Habitat improvement could not be done in proper time due to Covid-19 situation. But, the tender procedure has been completed and supposes to be implemented at the third quarter of 2020-21. Beel nursery was implemented two times in 2018-19 and 2019-20. This activity will continue every year for the rest of the project period. Fish sanctuary was established at the fourth quarter of 2019-20. Fingerling stocking was also done at the fourth quarter of 2019-20 and it will be continued in this financial year.

# Conclusion

The sustainability of beel fisheries resources are especially important both from ecological and economic point of view. Beel management involving local beneficiary is required to increase productivity. NATP-2 intervention regarding beel management exhibits encouraging results. But, there are some challenges, such as sustainability of access right to the beel, illegal fishing, interference of influential persons, lack of awareness, lack of government manpower to support the community etc. are needed to overcome for successful management of this beel. Government policy support regarding beel leasing system is important for the sustainability of this activity.

Table- 9. Milestone chart for Chatra beel management plan

| Activities | 2017-'18 | 2018-19 | 2019-20 | 2020-21 | 2021-22 | 2022-23 | Progress up to December, 2020 |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | 1Q | 2Q | 3Q | 4Q | 1Q | 2Q | 3Q | 4Q | 1Q | 2Q | 3Q | 4Q | 1Q | 2Q | 3Q | 4Q | 1Q | 2Q | 3Q | 4Q | 1Q | 2Q | 3Q | 4Q |  |
| 1.CBFM support for fishing code implement |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | CBO formed in 2018-2019 and functioning continuously |
| 2. Habitat improvement |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Time has been extended till March, 2021 |
| 3. Beel Nursery |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 2 times implementation completed in year 2018-19 and 2019-2020. For 3rd time, money will be allocated to Upazila office in 2020-21. Rest 2 times implementation will be completed next consecutive 2 FY after DPP revision. |
| 4. Fish sanctuary |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Implementation is completed in 2019-2020 and will be managed throughout project period |
| 5. Fingerling stocking |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Partially implemented in 2019-2020 and rest will be implemented by allocating money to Upazila office in 2020-21. |
| 1Q= July-Aug-Sep, 2Q= Oct-Nov-Dec, 3Q= Jan-Feb-Mar, 4Q= April-May-June. |

# Reference

- DoF. 2019. Annual Report 2018. Department of Fisheries, Ministry of Fisheries and Livestock, Bangladesh. 64p.

- DoF. 2020. National Fish Week 2020 Compendium (in Bangla). Department of Fisheries, Ministry of Fisheries and Livestock, Bangladesh. 160p.

- Islam, K. R., Sarker, B. S., Nazrul, K. M. S., Tonny, U. S., & Faruque, M. O. (2012). Impacts of beel nursery management on the variation of indigenous fish species and its socio-economic profitability: a study in the Dhaka beel, Bangladesh. Int. J. Nat. Sci., 2(3), 76-82.

- Roni, P.; Hanson, K., Beechie, T.; Pess, G.,Pollock, M.; Bartley, D. M. Habitat rehabilitation for inland fisheries. Global review of effectiveness and guidance for rehabilitation of freshwater ecosystems. FAO fisheries technical paper. No. 484. Rome, 2005.116p.

- Uddin, M. S. and Rahman, M. M. (2017). Beel nursery implementation in Ulipur of Kurigram. Int. J. Bus. Soc. Sci. Res., 5(4): 103-116. Retrieve from http://www.ijbssr.com/currentissueview/14013222]

# Annexure I:  Baseline Survey Form for Beel Management Activity

1. Name and address of the office: Upazila Fisheries Office, Atghoria, Pabna

2. Name and ownership pattern:

| No. | Parameters | Response |
| --- | --- | --- |
| 1. | Name of the Beel/waterdody: | Chatra Beel |
| 2. | Type of ownerships: (Government/khas =1, Private =2, Mixed =3) | 3 |
| 3. | Location of Beel/water body: |  |
| 4. | Village- | Laxmipur,Char Srripur, Ranigram |
| 5. | Mouza- | Haturi Bankuri |
| 6. | Union- | Laxmipur |
| 7. | Upazilla- | Atghoria |
| 8. | District- | Pabna |

| 3. Physical features of the Beel: No. Parameters Response 1. Area of the Beel/water body in dry season (ha) 48 2. Area of the Beel/water body in rainy season (ha) 85 3. Maximum water depth in rainy season (m) 6 4. Minimum water depth in dry season (m) 1 5. Mean depth (m) 3.5 6. Type of water body (Beel =1, Cannel =2, River/dead river=3, Haor =4, Baor =4, Flood plain=5) 1 7. Nature of the Beel/water body (Seasonal=1, Perennial=2) 2 8. Existence of current (Year round =1, Less than 06 months =2, more than 06 months=3) 3 |  |  |
| --- | --- | --- |

4. Connectivity of the Beel with other water body:

| No. | Parameters | Response |
| --- | --- | --- |
| 1. | Connected with cannel (Yes=1, No=2) | No |
| 2. | Connected with other Beel/s (Yes=1, No=2) | Yes |
| 3. | Connected with river (Yes=1, No=2) | No |
| 4. | Connectivity regulated by sluice gate (Yes=1, No=2) | No |
| 5. | Connected with Haor basin (Yes=1, No=2) | No |
| 6. | Connectivity interrupted by road/embankment (Yes=1, No=2) | No |

5. Present fisheries related activities:

| No | Parameters | Response |
| --- | --- | --- |
| 1. | Natural: Not under any management (Yes=1, No=2) | Yes |
| 2. | Under Community-based Fisheries Management (Yes=1, No=2) | No |
| 3. | Aquaculture by individual (Yes=1, No=2) | No |
| 4. | Leased out (Yes=1, No=2) | No |

6. List of available fish species (natural/stocked/cultured):

| No. | Local Name | Common/English Name | Scientific Name |
| --- | --- | --- | --- |
|  | Catla | Catla | Catla catla |
|  | Rui | Ruhu | Labeo rohita |
|  | Mrigal | Mrigal | Cirrhinus mrigala |
|  | Silver carp | Silver carp | Hypopthalamichthys molitrix |
|  | Mirror carp | Mirror carp | Cyprinus carpio var specularis |

7. List of available small indigenous fish species (SIS):

| No. | Local Name | Common/English Name | Scientific Name |
| --- | --- | --- | --- |
|  | Punti | Ticto barb | Puntius sophore |
|  | Tengra | Mystus | Mystus cavasius |
|  | Baim | Mystus | Mastacembalus armatus |
|  | Mola | Minnows barb | Amblypharyngodon Mola |
|  | Taki | Taki | Channa punctatus |

8. List of endanger/rare fish ‍species:

| No. | Local Name | Common/English Name | Scientific Name |
| --- | --- | --- | --- |
|  | Meni | Mud perch | Nandus nandus |
|  | Desi magur | Magur | Clarious batracus |
|  | Pabda | Pabda | Ompak pabda |
|  | Kalibaus | Calbasu | Labeo calbasu |

9. List of other aquatic species (shrimp, crab, swamp eel, tortoise, birds etc.):

| No. | Local Name | Common/English Name | Scientific Name |
| --- | --- | --- | --- |
|  | Cuchia | Kuchia | Monoptenous cuchia |
|  | Kakra | Crab | Scylla serrata |
|  | Choto chingri | Prawn | Macrobrachium rosenbergii |

10. List of available aquatic weed:

| No. | Local Name | Common/English Name | Scientific Name |
| --- | --- | --- | --- |
|  | Helencha | Helencha | Enhydra sp. |
|  | Malancha | Alligator weed | Alternanthera philoxerodies |
|  | Kalmi lata | Kalmi lata | Ipomoea aquatic |
|  | Topapana | Topapana | Pistia stratiotes |
|  | Kachuripana | Kachuripana | Eiphornia crassites |
|  | Khudipana | Duck weed | Lemna minor |

11. Structure of Beneficiary Group

| No. | Parameters | Response |
| --- | --- | --- |
| 1. | Is there any beneficiary group (Yes=1, No=2) | Yes |
| 2. | If yes, total number of members in the group | 300 |
| 3. | If yes, total number of female members in the group | 100 |
| 4. | If yes, is there any executive committee (Yes=1, No=2) | Yes |
| 5. | If yes, total number of members in the executive committee | 11 |
| 6. | If yes, total number of female members in the executive committee | No |

12. List of fishing gears used for fishing:

| No. | Local Name | Common/English Name | Group Name |
| --- | --- | --- | --- |
|  | Ber jal | Seine net |  |
|  | Khara jal | Lift net |  |
|  | Jhaki jal | Cast net |  |

13. Annual fish production (kg/ha)

| No. | Species | Total production (kg) | Unit production (kg/ha) |
| --- | --- | --- | --- |
|  | Rui | 22600 |  |
|  | Catla |  |  |
|  | Mrigal |  |  |
|  | Kalibaus |  |  |
|  | Bata |  |  |
|  | Ghonia |  |  |
|  | Silver carp |  |  |
|  | Grass carp |  |  |
|  | Mirror carp/Common carp |  |  |
|  | Other exotic carp |  |  |
|  | Pangas |  |  |
|  | Boal/Air | 600 |  |
|  | Shol/Gozar/Taki | 20000 |  |
|  | Koi |  |  |
|  | Singi/Magur |  |  |
|  | Big shrimp/prawn |  |  |
|  | Small shrimp/prawn | 250 |  |
|  | Tilapia/Nilotica |  |  |
|  | Punti/Sarpunti/Thai sarpunti | 300 |  |
|  | Other inland fish | 3235 |  |
|  | Grand Total | 46985 | 706.54 |
| N. B. Any other major species should be included in the list. |

14. No of fish landing center: 01

15. Description of suitable area for establishment of a Fish Sanctuary:

| No. | Parameters | Response |
| --- | --- | --- |
| 1. | Is there any suitable place for establishing fish sanctuary (Yes=1, No=2) | Yes |
| 2. | Location of the place (East side=1, West site=2, North site=3, South site=4, Middle =5) | 3 |
| 3. | Area of the sanctuary (ha) | 1 |
| 4. | Maximum water depth in rainy season (m) | 5.5 |
| 5. | Minimum water depth in dry season (m) | 1.5 |
| 6. | Mean depth (m) | 3 |

16. Description of suitable area for habitat improvement:

| No. | Parameters | Response |
| --- | --- | --- |
| 1. | Is there any area to which require improvement (Yes=1, No=2) | 1 |
| 2. | Purpose for habitat improvement (Beel nursery pond=1, Fish sanctuary area=2, Others=3) | 1 |
| 3. | Location of the area (East side=1, West site=2, North site=3, South site=4, Middle =5) | 2 |
| 4. | Area of the site (ha) | 1 |
| 5. | Maximum water depth in rainy season (m) | 1.5 |
| 6. | Minimum water depth in dry season (m) | 0.75 |
| 7. | Mean depth (m) | 1.1 |

17. Existing problems in case of proper management:

| No. | Problems |
| --- | --- |
|  | Illegal Suti jal used in rainy season |
|  | Intervention of Influential people |
|  | Theft |
|  | Lack of awareness |

18. Suggestion/recommendation for improvement of fishery resources in the beel:

| No. | Suggestion/recommendation |
| --- | --- |
|  | Formulation of a common beneficiary group |
|  | Establishment of a sanctuary |
|  | Establishment of a beel nursery |
|  | Stocking of small indigenous fish species fingerling. |
|  | Need proper management |

# Annexure II: Pre-work survey, scheme design and estimation of habitat improvement works for Chatra beel

# Annexure-III: Format Beel-1

Government of the People’s Republic of Bangladesh

Fisheries Resources Survey System

Department of Fisheries

CATCH ASSESMENT SURVEY OF BEEL

(Identification and general information of Beel)

1. District: Pabna                                                          2. Upazila: Atghoria

3. Union: Laxmipur                                                      4. Village: Laxmipur, Charsripur,Ranigram

Year: 2020-2021                                                           Name of Officer: Md. Shariful Islam

a) Name of Beel Chatra Beel b) Water area (Ha) Rainy Season: 85 Dry Season: 48 c) Average Depth (meter) Rainy season: 6 Dry Season: 1 d) Linked with other water body River/ Cannel/ Beel / None e) Leasing arrangement Fishermen co-operative Private party Other organization f) Vegetation Floating vegetation covered: 30% Sub-merged vegetation covered: 40% g) Description of Development work recently Fish Sanctuary done Clearance of vegetation h) Fry stocking by Beel Nursery Fry released program Leasing party None i) Fishing Period From: Nov to February j) Fishing Method Katta Fishing Other Fishing Both k) Number of Kata (If any) 10 l) Description of Fisherman Number of Fisherman : 250 Number of Boat : 50 Number of Gear by type: Cast net, Seine net, Lift net.

# Annexure-IV: Format Beel-2

overnment of the People’s Republic of Bangladesh

Fisheries Resources Survey System

Department of Fisheries

CATCH ASSESMENT SURVEY OF BEEL

Catch Data of Sample Day

| 1. District: Pabna | Date: | 16/11/2020 |
| --- | --- | --- |
| 2. Upazila: Atghoria | 3. Union: | Laxmipur |
| 4. Name of Beel: Chatra | Name of Officer: | Md. Shariful Islam |
| 5. Water area in winter: 48 ha | Water area in winter: | 85 ha |
| 6. Type of fishing: Katta /Other Fishing/Both |  |  |

7. Type of gear Used

| Name of Gear | Total Unit | Sample Unit | Raising Factor |
| --- | --- | --- | --- |
| Cast Net | 50 | 5 | 10 |
| Lift Net | 30 | 3 | 10 |
| Seine Net | 20 | 2 | 10 |

8. Sample catch data observed in Kg

| Name of Head Fisherman/Catcher: Md. Moyez |
| --- |
| Name of the Gear | Cast Net | Lift Net | Seine Net |  |
| Sp. Code | Species | Previous day | Sample day | Previous day | Sample day | Previous day | Sample day | Previous day | Sample day |
| 01 | Rui | 1 | 0.8 | 1 | 2 | 4.5 | 1.5 |  |  |
| 02 | Catla | 1.25 | 1 | - | - | 1.5 | 3 |  |  |
| 03 | Mrigal | - | 1.65 | 1 | 1.25 | 4.2 | 3 |  |  |
| 04 | Kalibaus | - | - | - | - | - | 1.2 |  |  |
| 05 | Bata | 0.75 | - | 1.2 | - | 1 | 1.25 |  |  |
| 06 | Ghonia | - | - | - | 1.5 | 1.85 | 1 |  |  |
| 07 | Silver carp | - | 1.2 | - | - | - | 1.94 |  |  |
| 08 | Grass Carp | - | - | - | - | 1.2 | - |  |  |
| 09 | Mirror/Com Carp | - | - | - | - | 1 | 1.4 |  |  |
| 10 | Other Exotic Carp | - | - | - | - | - | 1.2 |  |  |
| 11 | Pangas | - | - | - | - | 1.2 | - |  |  |
| 12 | Boal/Air | - | - | - |  | 3 | 1.8 |  |  |
| 13 | Shol/Gozar/Taki | 1 | 0.8 | 1.5 | - | 2 | 2.65 |  |  |
| 14 | Koi | - | - | - | - | 1.5 | 1.5 |  |  |
| 15 | Singi/Magur | 0.4 | 0.8 | 0.3 | 0.6 | 2 | 1 |  |  |
| 16 | Big shrimp/prawn | - | - | - | - | - | - |  |  |
| 17 | Small shrimp/prawn | - | - | - | - | 0.3 | - |  |  |
| 18 | Tilapia/ Nilotica | 0.45 | - | - | - | - | 0.9 |  |  |
| 19 | Sarpunti/Thai Punti | - | 0.6 | 0.2 | 0.25 | 1 | 0.5 |  |  |
| 20 | Other Inland Fish | 2.25 | 3.75 | 5 | 3.4 | 7 | 8 |  |  |
|  | Total= | 7.1 | 10.6 | 10.2 | 9.0 | 33.25 | 31.84 |  |  |

Remarks : Raising Factor = Total Unit Operated / Sample Unit

# Annexure-V: Format Beel-3

Government of the People’s Republic of Bangladesh

Fisheries Resources Survey System

Department of Fisheries

CATCH ASSESMENT SURVEY OF BEEL

Estimated Total Catch of Sample Day

| 1. District: Pabna | Date: | 16/11/2020 |
| --- | --- | --- |
| 2. Upazila: Atghoria | 3. Union: | Laxmipur |
| 4. Name of Beel: Chatra | Name of Officer: | Md. Shariful Islam |
| 5. Water area in winter: 48 ha | Water area in winter: | 85 ha |
| 6. Type of fishing: Katta /Other Fishing/Both |  |  |

7. Type of gear Used

| Name of Gear | Total Unit | Sample Unit | Raising Factor |
| --- | --- | --- | --- |
| Cast Net | 50 | 5 | 10 |
| Lift Net | 30 | 3 | 10 |
| Seine Net | 20 | 2 | 10 |

8. Estimated Total catch of sample day in Kg

| Name of Gear | Cast Net Cast Net | Lift Net Lift Net | Seine Net Seine Net | Estimated Total catch of sample day (Kg) |
| --- | --- | --- | --- | --- |
| Sp. Code | Species | Average catch | Total catch | Average catch | Total catch | Average catch | Total catch |  |
| 01 | Rui | 0.9 | 9 | 1.5 | 15 | 3 | 30 | 54 |
| 02 | Catla | 1.125 | 11.25 | - | - | 2.25 | 22.5 | 33.75 |
| 03 | Mrigal | 0.825 | 8.25 | 1.125 | 11.25 | 3.6 | 36 | 55.5 |
| 04 | Kalibaus | - | - | - | - | 0.6 | 6 | 6 |
| 05 | Bata | 0.375 | 3.75 | 0.6 | 6 | 1.125 | 11.25 | 21 |
| 06 | Ghonia | - | - | 0.75 | 7.5 | 1.425 | 14.25 | 21.75 |
| 07 | Silver Carp | 0.6 | 6 | - | - | 0.97 | 9.7 | 15.7 |
| 08 | Grass Carp | - | - | - | - | 0.6 | 6 | 6 |
| 09 | Mirror/Com Carp | - | - | - | - | 1.2 | 12 | 12 |
| 10 | Other Exotic Carp | - | - | - | - | 0.6 | 6 | 6 |
| 11 | Pangas | - | - | - | - | 0.6 | 6 | 6 |
| 12 | Boal/Air | - | - | - | - | 2.4 | 24 | 24 |
| 13 | Shol/Gazar/Taki | 0.9 | 9 | 0.75 | 7.5 | 2.325 | 23.25 | 39.75 |
| 14 | Koi | - | - | - | - | 1.5 | 15 | 15 |
| 15 | Singi/Magur | 0.6 | 6 | 0.45 | 4.5 | 1.5 | 15 | 25.5 |
| 16 | Big shrimp/prawn | - | - | - | - | - | - | - |
| 17 | Small shrimp/prawn | - | - | - | - | 0.15 | 1.5 | 1.5 |
| 18 | Tilapia/Nilotica | 0.225 | 2.25 | - | - | 0.45 | 4.5 | 6.75 |
| 19 | Sarpunti/Thai punti | 0.3 | 3 | 0.225 | 2.25 | 0.75 | 7.5 | 12.75 |
| 20 | Other Inland Fish | 3 | 30 | 4.2 | 42 | 7.5 | 75 | 147 |
|  | Total= | 8.85 | 88.5 | 9.6 | 96 | 32.545 | 325.45 | 509.95 |

Remarks : Average catch = (Catch of Previous day + Catch of sample day)/2

Total Catch = Average catch of each gear  Raising Factor of Corresponding gear

Estimated total catch of sample day = Total Catch of all Gear

# Annexure-VI: Format Beel-4

Government of the People’s Republic of Bangladesh

Fisheries Resources Survey System

Department of Fisheries

CATCH ASSESMENT SURVEY OF BEEL

Catch Data of Other Fishing and Estimated Total Catch

1. District:

2. Upazila:                                     	     3. Union:

4. Name of Beel:                                          Name of Officer:

5. Water area in Winter season:          	    6. Type of fishing:  Katta /Others/Both

7. Fishing period: from ----------------------- to ------------------------- =  -------------------- days (N)

8. Number of sample days : ------      (n)

9) Raising Factor : N/n =

| Sp. Code | Species | Estimated total catch of sample days (kg) | Sample Total (kg) | Estimated total catch for season (kg) |
| --- | --- | --- | --- | --- |
|  |  | 1st day | 2nd day | 3rd day | 4th day | 5th day | 6th day |  |  |
| 01 | Rui | 54 |  |  |  |  |  |  |  |
| 02 | Katla | 33.75 |  |  |  |  |  |  |  |
| 03 | Mrigal | 55.5 |  |  |  |  |  |  |  |
| 04 | Kalibaus | 6 |  |  |  |  |  |  |  |
| 05 | Bata | 21 |  |  |  |  |  |  |  |
| 06 | Ghonia | 21.75 |  |  |  |  |  |  |  |
| 07 | Silver Carp | 15.7 |  |  |  |  |  |  |  |
| 08 | Grass Carp | 6 |  |  |  |  |  |  |  |
| 09 | Mirror/Common carp | 12 |  |  |  |  |  |  |  |
| 10 | Other Exotic Carp | 6 |  |  |  |  |  |  |  |
| 11 | Pangas | 6 |  |  |  |  |  |  |  |
| 12 | Boal/Air | 24 |  |  |  |  |  |  |  |
| 13 | Shol/Gazar/Taki | 39.75 |  |  |  |  |  |  |  |
| 14 | Koi | 15 |  |  |  |  |  |  |  |
| 15 | Singi/Magur | 25.5 |  |  |  |  |  |  |  |
| 16 | Big shrimp/prawn | - |  |  |  |  |  |  |  |
| 17 | Small shrimp/prawn | 1.5 |  |  |  |  |  |  |  |
| 18 | Tilapia/Nilotica | 6.75 |  |  |  |  |  |  |  |
| 19 | Sarpunti/Thaipunti | 12.75 |  |  |  |  |  |  |  |
| 20 | Other Inlad Fish | 147 |  |  |  |  |  |  |  |
|  | Total= | 509.95 |  |  |  |  |  |  |  |

Remarks: Estimated total catch for whole season = Sample Total  Raising Factor

# Annexure-VII: Format Beel-5

Government of the People’s Republic of Bangladesh

Fisheries Resources Survey System

Department of Fisheries

CATCH ASSESMENT SURVEY OF BEEL

Catch Data of Other Fishing and Estimated Total Catch

1. District………………………….

2. Upazila…………………………. 3. Union…….………………………

4. Name of Beel…………………………. Name of Officer…………………………………..

5. Water area in Winter season ……..…Ha

6. Type of fishing:  Katta                    Others

7. Total number of kata for whole season …………………………. (N)

8. Number of sample kata observed …….. …………………….. (n)

9) Raising Factor : N/n

| Sp. Codes | Species | Catch of Sample Kata observed (kg) | Sample Total | Estimated total catch for season(kg) |
| --- | --- | --- | --- | --- |
|  |  | 1 | 2 | 3 | 4 | 5 | 6 |  |  |
| 01 | Rui |  |  |  |  |  |  |  |  |
| 02 | Catla |  |  |  |  |  |  |  |  |
| 03 | Mrigal |  |  |  |  |  |  |  |  |
| 04 | Kalibaus |  |  |  |  |  |  |  |  |
| 05 | Bata |  |  |  |  |  |  |  |  |
| 06 | Ghonia |  |  |  |  |  |  |  |  |
| 07 | Silver Carp |  |  |  |  |  |  |  |  |
| 08 | Grass Carp |  |  |  |  |  |  |  |  |
| 09 | Mirror/Common Carp |  |  |  |  |  |  |  |  |
| 10 | Other Exotic Carp |  |  |  |  |  |  |  |  |
| 11 | Pngas |  |  |  |  |  |  |  |  |
| 12 | Boal/Air |  |  |  |  |  |  |  |  |
| 13 | Shol/Gazar/Taki |  |  |  |  |  |  |  |  |
| 14 | Koi |  |  |  |  |  |  |  |  |
| 15 | Singi/Magur |  |  |  |  |  |  |  |  |
| 16 | Big Shrimp/prawn |  |  |  |  |  |  |  |  |
| 17 | Small shrimp/prawn |  |  |  |  |  |  |  |  |
| 18 | Tilapia/Nilotica |  |  |  |  |  |  |  |  |
| 19 | Sarpunti/Thai Sharpunti |  |  |  |  |  |  |  |  |
| 20 | Other Inland Fish |  |  |  |  |  |  |  |  |
|  | Total= |  |  |  |  |  |  |  |  |

Remarks: Estimated total catch for season = Sample Total  x Raising Factor

# Annexure-VIII: Format Beel-6

Government of the People’s Republic of Bangladesh

Fisheries Resources Survey System

Department of Fisheries

CATCH ASSESMENT SURVEY OF BEEL

ESTIMATED TOTAL CATCH FOR THE WHOLE SEASON

1. District: Pabna                                                                                       Year: 2020-2021

2. Upazila: Atghoria                       3. Union: Laxmipur

4. Name of Beel: Chatra                Name of Investigator: Md. Mohibbullah

5. Water area in Winter season: 48 Ha

| Sp. Code | Species | Estimated total catch for the whole season |
| --- | --- | --- |
|  |  | Other Fishing | Katta Fishing | Total Catch |
| 01 | Rui |  |  |  |
| 02 | Catla |  |  |  |
| 03 | Mrigal |  |  |  |
| 04 | Kalibaus |  |  |  |
| 05 | Bata |  |  |  |
| 06 | Ghonia |  |  |  |
| 07 | Silver Carp |  |  |  |
| 08 | Grass Carp |  |  |  |
| 09 | Mirror/Common Carp |  |  |  |
| 10 | Other Exotic Carp |  |  |  |
| 11 | Pangas |  |  |  |
| 12 | Boal/Air |  |  |  |
| 13 | Shol/Gazar/Taki |  |  |  |
| 14 | Koi |  |  |  |
| 15 | Singi/Magur |  |  |  |
| 16 | Big shrimp/prawn |  |  |  |
| 17 | Small shrimp/prawn |  |  |  |
| 18 | Tilapia/Nilotica |  |  |  |
| 19 | Sarpunti/Thai sharpunti |  |  |  |
| 20 | Other Inland Fish |  |  |  |
|  | Total= |  |  |  |

Production per Hectare: ………………...Kg/Ha

# Text boxes

CBO formation and fishing code development

Fingerling stocking

Establishment of Sanctuary

Habitat Improvement

Establishment of Beel nursery